NL-DB

Natural Language Database Manager

Lightweight Development Plan — Antigravity Edition

| Property | Detail |
| --- | --- |
| Version | 1.0 — Lightweight |
| Architecture | Desktop GUI + Local LLM (Monolithic) |
| Timeline | 3 Phases · ~5 Days |
| Powered by | Ollama · Qwen2.5 3B · Python · PySide6 |
| Target | Antigravity Community (Standalone IDE) |

# 1. Executive Summary

NL-DB Lightweight is a trimmed, fast-to-build version of the full NL-DB plan, optimised for Antigravity Community edition. It removes all non-MVP complexity while keeping every must-have feature from the original specification.

Goal: A working desktop app where a user types plain English, sees generated SQL, and gets results back — in 5 days or fewer.

## 1.1 What Was Removed vs Original Plan

| Removed | Reason |
| --- | --- |
| Phase 3 class refactoring | Monolithic function works fine for MVP |
| ResultExplainer (plain-English output) | Saves one Ollama round-trip per query |
| SQL injection sanitiser | Low risk for local SQLite desktop use |
| Schema migrations (migrations.py) | Not needed for v1 |
| Right-side Schema Inspector panel | Merged into DB Browser left panel |
| Query History panel | Nice-to-have, not MVP |
| CSV export | Phase 2 stretch goal in original plan |
| pytest-qt UI tests | Plain pytest on core logic is sufficient |

## 1.2 What Stays (MVP Must-Haves)

- Open any SQLite database file

- DB Browser panel with table list + inline schema

- Natural language input box

- Generated SQL shown before execution (toggleable)

- Results table with row data

- SafetyDialog — destructive queries (DROP / DELETE) require confirmation

- All core pytest tests pass

# 2. Simplified Architecture

The app is split into two layers only: UI and a single monolithic service function. No class extraction required.

## 2.1 Folder Structure

Note: Create this exact layout. Every path is relative to the project root nl-db/.

nl-db/
  ├── main.py                  # Entry point
  ├── pyproject.toml           # Deps & metadata
  ├── README.md
  ├── app/
  │   ├── __init__.py
  │   ├── query_handler.py     # Monolithic: NL->SQL->Execute
  │   ├── db_connection.py     # SQLite connect + schema
  │   └── ui/
  │       ├── __init__.py
  │       ├── main_window.py   # QMainWindow shell
  │       ├── db_browser.py    # Left panel: table + schema
  │       ├── query_panel.py   # NL input + SQL + results
  │       ├── safety_dialog.py # Destructive-op confirmation
  │       └── styles.qss       # Qt stylesheet
  ├── tests/
  │   ├── test_handler.py
  │   └── test_db.py
  └── data/                    # SQLite databases saved here

## 2.2 Core Function Contract

One function handles everything. Tests depend on this signature — do not change it.

# app/query_handler.py
def handle_nl_query(
    nl_text: str,
    db_path: str,
    ollama_url: str = 'http://localhost:11434'
) -> dict:
    """
    1. Fetch schema from db_path
    2. Build prompt and call Ollama (qwen2.5:3b)
    3. Check for destructive keywords -> raise DestructiveQueryError
    4. Execute SQL against SQLite
    5. Return { sql, columns, rows, affected, error }
    """

## 2.3 Data Flow

| Step | Action |
| --- | --- |
| 1 | User types NL in QueryPanel and presses Run (Ctrl+Enter) |
| 2 | query_handler.py fetches schema from the open SQLite file |
| 3 | Ollama (qwen2.5:3b) converts NL + schema to SQL |
| 4 | Destructive keyword check — DROP/DELETE/TRUNCATE trigger SafetyDialog |
| 5 | User confirms or cancels in SafetyDialog |
| 6 | SQL executes against SQLite; results returned as rows + columns |
| 7 | QueryPanel renders the results table |

# 3. Development Phases (5 Days)

PHASE 0 — Environment Setup & Scaffolding

PHASE 0 — Environment Setup & Scaffolding [Day 1 · ~2 hours]

Goals

- Repo scaffolded and deps pinned

- Ollama + Qwen2.5 3B verified locally

- All folders and empty __init__.py files in place

Tasks

- mkdir nl-db && cd nl-db && git init

- Create all folders and empty files per §2.1 structure

- Create pyproject.toml with: PySide6>=6.7, requests>=2.31, pytest>=8.0

- pip install -e .

- Install Ollama from https://ollama.com and run: ollama pull qwen2.5:3b

- Verify: curl http://localhost:11434/api/tags confirms qwen2.5:3b in list

- git commit -m "chore: initial scaffold"

Verification Gate: Phase 0 is DONE when: (a) python -c "import PySide6" exits 0, (b) ollama list shows qwen2.5:3b, (c) curl localhost:11434 returns JSON. Do not proceed until all three pass.

PHASE 1 — Core Logic + DB Browser [Days 2–3 · ~6 hours]

Goals

- Working handle_nl_query() monolith

- DB Browser left panel with table list and inline schema

- Basic main window shell that opens a database

1-A: Database Connection (app/db_connection.py)

- Implement DBConnection wrapping sqlite3

- Methods: connect(path), disconnect(), get_schema() -> dict, list_tables() -> list[str]

1-B: Monolithic Query Handler (app/query_handler.py)

- Write handle_nl_query(nl_text, db_path, ollama_url) as a single function

- Fetch schema, build prompt, call Ollama via requests.post, parse SQL, execute, return dict

- Raise DestructiveQueryError if DROP/DELETE/TRUNCATE/ALTER/UPDATE detected

Ollama Prompt Template

### Task
Generate a SQL query for SQLite that answers the question.
Return ONLY the SQL. No explanation. No markdown.
### Database Schema
{schema_context}
### Question
{nl_text}
### SQL

1-C: DB Browser Panel (app/ui/db_browser.py)

- QTreeWidget showing table names from list_tables()

- Click a table -> show its columns inline below the tree (no separate panel needed)

- Open Database button (Ctrl+O) and New Database button (Ctrl+N) at the bottom

- New database saves to data/ folder by default via file picker

Verification Gate: Phase 1 is DONE when: typing a table name in a Python REPL via handle_nl_query returns a dict with rows.

PHASE 2 — Query Panel + SafetyDialog + Tests [Days 4–5 · ~6 hours]

Goals

- Full NL query panel wired to handle_nl_query()

- SafetyDialog for destructive operations

- All pytest tests passing

2-A: Query Panel (app/ui/query_panel.py)

- QTextEdit for NL input

- Run button (Ctrl+Enter) and Cancel button (Esc)

- Amber box showing generated SQL (toggleable with Ctrl+S)

- QTableWidget for results — columns and rows from handle_nl_query()

- Status bar showing row count

2-B: Safety Dialog (app/ui/safety_dialog.py)

- Red warning dialog triggered when DestructiveQueryError is raised

- Shows the destructive keyword and affected table name

- Yes, Delete button (red) and Cancel button (green)

- SQL is only executed if user confirms

2-C: Tests (tests/)

# tests/test_handler.py
def test_select_returns_rows(): ...
def test_destructive_raises(): ...
# tests/test_db.py
def test_schema_returns_dict(): ...
def test_list_tables(): ...

Verification Gate: Phase 2 is DONE when: (a) python main.py launches the window, (b) a NL query returns results, (c) a DROP query triggers SafetyDialog, (d) pytest passes.

# 4. Timeline & Milestones

| Day(s) | Phase | Deliverable | Verification Gate |
| --- | --- | --- | --- |
| 1 | Phase 0 | Repo scaffold, Ollama + Qwen2.5 3B verified | ollama list shows qwen2.5:3b |
| 2-3 | Phase 1 | handle_nl_query() + DB Browser panel | NL query returns rows from test DB |
| 4-5 | Phase 2 | Query Panel + SafetyDialog + pytest | All tests green, DROP triggers dialog |

# 5. Keyboard Shortcuts

| Shortcut | Action |
| --- | --- |
| Ctrl+Enter | Run query |
| Ctrl+O | Open database |
| Ctrl+N | New database |
| Ctrl+S | Toggle SQL display |
| Escape | Cancel running query / close dialog |

# 6. Acceptance Criteria (MVP)

- Application launches with python main.py on Windows, macOS, and Linux

- User can open any SQLite .db or .sqlite file

- Typing a plain-English query returns correct results in the table

- Typing a destructive query (DROP / DELETE) triggers SafetyDialog — data is NOT deleted until confirmed

- Generated SQL is displayed before execution (toggleable)

- All pytest tests pass

- New databases are saved to the data/ folder by default

# 7. What NOT To Do

Agent Contract: Do not deviate from the folder structure in §2.1 or the function signature in §2.2. If a decision is not specified, choose the simplest option and add a TODO comment.

- Do NOT refactor into separate classes — keep handle_nl_query() as one function

- Do NOT add a ResultExplainer — no plain-English explanation of results

- Do NOT use OpenAI, Anthropic, or any cloud API — Ollama only

- Do NOT store queries or data outside the local machine

- Do NOT use any web framework (Flask, FastAPI) — this is a desktop app

- Do NOT execute destructive SQL without SafetyDialog confirmation

- Do NOT import from app.ui in app.query_handler

— End of NL-DB Lightweight Development Plan —